MGT 335-Project Management

50pts, Due Sunday @ Midnight

**Assignment #8**

This installment concludes the Friendly case. Issues include estimating the final construction budget, addressing a work slowdown, revising the Gantt chart, and the reporting of staff expenses

Friendly Assisted Living Facility-8

1. Estimate the final construction budget.
   1. *Note: A&E fees are listed in an earlier case as $347,000*
   2. *Assume all costs will meet budget unless specified otherwise in the case.*
2. What should they do about the work slowdown?
3. Create a Gantt chart with the revisions to the duration of the interiors step. When will the project be completed?
4. What is the importance of the fact that the Hospital staff expenses were not reported under the project budget?
5. Skip this step.